# Peer Reference Automation

Initial Research Brief & Two-Phase Workflow

Prepared for management discussion  |  October 2026

# 1. Project Understanding

Business need. Credentialing needs an electronic replacement for the current Skills Survey peer-reference process as credentialing services are brought back in-house. The stated target is to have a replacement available before December 31.

Proposed direction. Use Microsoft Forms as the peer-facing questionnaire, Power Automate to orchestrate the workflow, SharePoint to retain workflow data and completed reference documents, and Symplr as the credentialing system of record.

# 2. Key Concerns Raised by David

| Concern | What needs to be validated |
| --- | --- |
| Power Automate reliability | Previous Ardent integration experience was described as “flaky.” Reliability, monitoring and recovery need to be understood before relying on the workflow. |
| Patient-safety impact | If a failure in this process could have a patient-safety consequence, the tolerance for silent or missed automation failures must be very low. |
| Licensing / cost | Triggering from Symplr or calling APIs may require Premium Power Automate capabilities or additional Symplr licensing. |
| SharePoint design | Validate how completed documents will be retained. A document library is preferable to treating a SharePoint list as the PDF repository. |
| MSO notifications | Clarify whether notifications go to a maintained distribution list or require workflow-specific recipient management. |
| Symplr integration | Confirm which APIs/integration capabilities are available for document upload and checklist completion, and how they are authenticated/licensed. |

# 3. Phase 1 — Minimum Viable Workflow

Goal: meet the business deadline with the lowest integration risk. Do not make the initial release dependent on Symplr API availability.

| Credentialing Specialist | → | M365 / SharePoint Request | → | Power Automate | → | Email to Peer | → | Microsoft Forms |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Form Response | → | Power Automate | → | PDF / Archive + Timestamp | → | SharePoint Library | → | MSO Notification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

↓  Credentialing Specialist manually uploads completed reference to Symplr and completes the applicable checklist step

Why Phase 1 helps: It proves the Microsoft 365 workflow, mobile experience, audit trail, storage, notification and operational controls without making the December target dependent on an unverified Symplr integration.

# 4. Phase 2 — Symplr Integrated Future State

Goal: remove the remaining manual Symplr steps after API capability, security, licensing and supportability are confirmed.

| Symplr Provider | → | API / Integration Trigger | → | Power Automate | → | Peer Reference Workflow | → | Completed Reference |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Symplr API | → | Upload Reference Document | → | Update Checklist Status | → | Audit / Error Monitoring |
| --- | --- | --- | --- | --- | --- | --- |

Phase 2 is conditional. Before committing to it, confirm that Ardent’s Symplr environment exposes the required operations, that API access is licensed, and that the integration can meet security and reliability requirements.

# 5. Research / POC Questions

What specifically failed or behaved inconsistently in the previous Power Automate integration?

Is manual upload of the completed reference into Symplr acceptable for the initial release?

Who owns/administers Symplr and can confirm API and integration capabilities?

Can Symplr accept document uploads and checklist updates through an API in Ardent’s environment?

What Power Automate and Symplr licensing would be required for direct integration?

Are peer reviewers external to Ardent, and what level of identity verification is required?

What retention, access-control and audit requirements apply to peer-reference records?

How should failures, retries, duplicate submissions and support notifications be handled?

Who should receive MSO notifications, and can an existing managed distribution list be used?

What is the required POC, UAT and production timeline ahead of December 31?

# 6. Initial Recommendation

Proceed with a small Microsoft 365 proof of concept while investigating Symplr integration in parallel. Use Phase 1 to validate Forms, Power Automate, SharePoint, security, auditability and operational reliability. If manual Symplr upload is acceptable, keep it as the initial path so the December deadline is not dependent on API work. Move to Phase 2 only after Symplr API capability, licensing and reliability have been confirmed.

# 7. Desired Outcome from the Meeting

Leave the discussion with agreement on the Phase 1 scope, the acceptable level of manual Symplr handling, the Symplr technical/business owner, security requirements for external peer identity, and the timeline for a proof of concept.